|  |  |  |  |
| --- | --- | --- | --- |
| Week | Dates | Focus Area | Goals |
| Week 1 | Day 1–7 | Setup + Auth + DB + Clinic profile UI | Firebase OTP login, MongoDB setup, folder structure, clinic UI |
| Week 2 | Day 8–14 | aps + Geo Search + Add/Edit Profiles | Clinic location map, search clinics nearby, create/edit profile |
| Week 3 | Day 15–21 | Reviews + Filters + Clinic Detail Page | Rating system, treatment filters, view clinic detail |
| Week 4 | Day 22–27 | Admin Panel + SEO Blog + Testing + Deploy | Admin approval, analytics, blog pages, deploy, test |

**Work Responsibility**

**Sarthak – Frontend Development (UI/UX)**

Responsible for implementing the user interface using React.js and Tailwind CSS, including all pages such as login, registration, clinic dashboard, patient views, and overall responsiveness.

**Muskan – Backend Development & API Integration**

Responsible for building the complete backend using Node.js, Express.js, and MongoDB, including database schema design, RESTful API development, Firebase authentication integration, GeoJSON location search, review system, and connecting all backend APIs with the frontend.